# Minutes of Meeting (MoM)

Project Title: Virtual Teaching Assistant

Team Number: 12

Client / Sponsor: Parteek Kumar, Peng He

Mentor(s): Parteek Kumar

Date: 01/30/2026

Time: N/A

Location / Platform: N/A

Participants (Team & Client): Jacob Fox, Dillon Sherling, Julia Lee, Parteek Kumar, Peng He, Honglu Liu

## 1. Agenda

System demonstration

AI-generated discussion workflow

Testing and validation strategy

Teacher dashboard and oversight features

Paper progress and timeline

Team collaboration and development tasks

## 2. Key Discussion Points

### System Demonstration

Teacher dashboard demonstrated with test students and an assignment titled 'chemist observations'.

System generates AI discussion questions based on student assessment responses.

Teachers can review questions before releasing them to students.

Students interact through a discussion system and move through questions sequentially.

Current limitation identified as AI question quality requiring improved prompting.

### How the System Works

Students complete assessments individually before group discussion.

AI receives student answers, rubric, and assessment materials to generate follow-up questions.

Questions are generated based on table groupings.

New questions are generated if table assignments change.

### Testing and Validation Strategy

System should be tested with diverse student groups including strong, weak, and medium-performing groups.

Stronger groups should receive deeper and more challenging questions.

Weaker groups should receive clearer and more foundational questions.

Results should be included in the research paper to demonstrate adaptability.

### Design Decisions for Conversational Flow

AI should ask questions one at a time instead of presenting all questions upfront.

Teachers review and approve initial questions before release.

AI can ask clarification questions during conversations without additional approval.

Students should address approved questions sequentially to prevent tangential discussion.

### Teacher Controls and Oversight

Teachers must be able to edit AI-generated questions before release.

Teachers should see summaries of student responses and proposed questions.

AI handles clarification questions once conversations begin to reduce delays.

### Group Interaction Model

A team lead model will be used where one student submits the group response.

This approach simplifies implementation and encourages offline discussion.

All students see the same interface and shared response.

### Evaluation Approaches

Students may retake assessments individually after group discussions.

A control group design may be used to compare AI-assisted and non-AI-assisted groups.

Recording discussions deferred to phase two due to storage and processing complexity.

### Paper Status and Timeline

Introduction, related work, and conclusion sections completed.

System architecture and technology sections pending completion.

Paper currently eight pages including references.

Submission deadline scheduled for Monday.

Draft shared with team for review.

### Team Collaboration

Dylan to assist Jacob with development tasks.

Multiple AI features require development including conversational system, guardrails, response evaluation, and optimization.

## 3. Decisions Made

Adopt conversational AI flow with sequential questioning.

Implement teacher review and editing before question release.

Use team lead submission model for group responses.

Defer audio recording functionality to a later phase.

## 4. Action Items / Responsibilities

Jacob to test system with diverse student groups and document results.

Jacob to implement team lead response interface.

Jacob to add teacher editing functionality for AI-generated questions.

Jacob to refine prompting for improved question quality.

Jacob to add text box for conversational responses.

Dylan to begin working with Jacob on AI system development.

Julia to complete system architecture section.

Professors Kumar and Ha to review completed sections.

Team to incorporate AI evaluation results before submission deadline.