# Minutes of Meeting (MoM)

Project Title: Virtual Teaching Assistant

Team Number: 12

Client / Sponsor: Parteek Kumar, Peng He

Mentor(s): Parteek Kumar

Date: 02/06/2026

Time: N/A

Location / Platform: N/A

Participants (Team & Client): Jacob Fox, Dillon Sherling, Julia Lee, Parteek Kumar, Peng He

Meeting Number / Version: N/A

## 1. Agenda

Deliverables and expectations for next week

Testing progress for group argumentation

Stakeholder meetings and feedback

Deployment progress

System modularization and future AI features

## 2. Key Discussion Points

### Deliverables and Expectations

Team aims to have test results completed for the group argumentation system.

Results will be used to evaluate effectiveness and guide further development decisions.

### Stakeholder Meetings and Feedback

Meetings to be scheduled with Peng He and Honglu Liu to gather system feedback.

Freeman requires additional system understanding for future feature discussions.

Dillon to continue meetings with Freeman regarding system direction and expectations.

### Deployment Progress

Team reported significant progress toward deployment.

Deployment improvements intended to make the system more accessible for testing and feedback.

### System Design and Future Features

RAG (Retrieval-Augmented Generation) features discussed as a future enhancement.

System architecture may move toward a more modular design.

Discussion around using OpenAI skills or modular AI components for extensibility.

## 3. Decisions Made

Prioritize completion of testing for group argumentation.

Schedule stakeholder meetings for feedback before next development phase.

Continue improving deployment infrastructure.

Explore modular AI architecture for future scalability.

## 4. Action Items / Responsibilities

Team to complete testing and collect results for group argumentation system.

Jacob to coordinate meetings with Peng He and Honglu Liu.

Dillon to continue meetings with Freeman.

Team to continue deployment improvements.

Team to investigate modular AI architecture and potential RAG integration.