# Minutes of Meeting (MoM)

Project Title: Virtual Teaching Assistant

Team Number: 12

Client / Sponsor: Parteek Kumar, Peng He

Mentor(s): Parteek Kumar

Date: 02/13/2026

Time: N/A

Location / Platform: N/A

Participants (Team & Client): Jacob Fox, Dillon Sherling, Julia Lee

Meeting Number / Version: N/A

## 1. Agenda

Deployment timeline and progress

Stakeholder meetings and system overview

UX review preparation

AI group discussion workflow and structure

## 2. Key Discussion Points

### Deployment Progress

Development deployment planned for the weekend or early next week.

Deployment intended to enable stakeholder review and UX feedback.

### Stakeholder Meetings and Updates

Dillon scheduled to meet with Freeman to provide a system overview.

Jacob met with Peng; meeting notes to be shared with the team.

Peng and Honglu will prepare slides to review UX and system interaction after deployment.

### AI Group Discussion System

Teacher determines how student groups are formed.

Bullet points from the entire classroom discussion are presented to groups.

Each group receives slightly different bullet points to encourage diverse discussion.

A structured discussion format is used within each group to guide conversation and participation.

## 3. Decisions Made

Proceed with deployment before UX review.

Use structured discussion flow within AI group interactions.

Allow teacher control over group formation and discussion structure.

## 4. Action Items / Responsibilities

Team to complete deployment of development environment.

Dillon to meet with Freeman and provide system overview.

Jacob to share notes from meeting with Peng.

Peng and Honglu to prepare UX review slides after deployment.

Team to continue refining AI group discussion structure.