Minutes of Meeting (MoM)

Project Title: Virtual Teaching Assistant
Team Number: 12
Client / Sponsor: Parteek Kumar, Peng He
Mentor(s): Parteek Kumar
Date: 10/8/2025
Time: 4:30  – 5:00 PM
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Dillon Sherling, Julia Lee, Jacob Fox, Parteek Kumar, Peng He

Meeting Number / Version: 1
1. Agenda

- Current Progress

  - Basic login functionality has been implemented

  - Sample UI design for assessment page created showing:

    - Questions with images and contextual information

    - AI study assistant sidebar for providing hints

    - Submit assessment button

- Sprint 2 Development Timeline

  - Task 1 (Current): Building foundations, repository setup, basic student login

  - Task 2: Sample student login, viewing assignments

  - Task 3: Submission functionality, AI chatbot prototype

  - Task 4-5: Student feedback implementation

  - Task 6: Testing and integration (target completion: November 6th)

2. Key Discussion Points

- Technical Requirements

  - Implementation will use Azure OpenAI API (professor has $50k credit)

  - Assessment questions will display all related questions together on one page

  - AI assistant will provide hints without giving direct answers

  - AI will evaluate student responses based on rubrics

  - Phase 2 will enable teachers to group students and facilitate AI-led discussions

- Design Considerations

  - Team should review existing educational platforms for UI/UX inspiration

  - Professor shared examples of commercial products (Concur) with good interfaces

  - Assessment content is licensed under Creative Commons and free to use

  - Action Items

3. Decisions Made

- Scope and phases: Build the student-facing experience first, then the teacher dashboard for grouping and discussion facilitation in phase 2.

- UI flow: Show all related questions together on one page so learners can move between them before submitting.

- Content to start with: Begin with simpler assessments focused on images and reading responses, not simulations or drawing tools.

- AI behavior: Assistant will provide hints (not answers) and will evaluate responses using rubrics provided by faculty.

- Data handling: Store submissions in a database for later viewing and analysis.[1]

- Tech and access: Use Azure OpenAI with dedicated project resources from the available credits.

- Seed materials: Professor will supply about 10 sample questions with rubrics and example responses to bootstrap the system.

- Hosting: Deploy the platform via Microsoft at the College of Education’s AI Center.

- Timeline: Target two to three weeks to make the student flow real end-to-end, with a testing/integration target around early November.

- Cadence: Next standing meeting is Wednesdays at 4:30 PM; near-term demo to include login, dashboard, and a sample question.

4. Action Items / Responsibilities

- Professor to provide 10 sample questions with rubrics and example responses

- Dylan to meet with professor on Friday after 2pm to set up OpenAI integration

- Team to implement dashboard and assessment page with sample questions

- Dylan to update and upload complete project timeline to shared folder

- Professor to share links to commercial AI education platforms for reference

- Team to prepare demo of current progress for next meeting

5. Client Feedback / Clarifications

6. Linkage to Deliverables (optional)

7. Next Steps & Follow-Up

- Meetings on Wednesdays at 4:30 PM

Prepared By: Jacob Fox
Date of Circulation: 10/14