Minutes of Meeting (MoM)

Project Title: Virtual Teaching Assistant
Team Number: 12
Client / Sponsor: Parteek Kumar, Peng He
Mentor(s): Parteek Kumar
Date: 10/29/2025
Time: 4:30  – 5:00 PM
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Dillon Sherling, Julia Lee, Jacob Fox, Parteek Kumar, Honglu Liu

Meeting Number / Version: 1
1. Agenda

AI grading – Jacob

Julia -FE (insert role when user sign up > login with account > dashboard;teacher or student) https://emailwsu-my.sharepoint.com/personal/peng_he_wsu_edu/_layouts/15/Doc.aspx?sourcedoc=%7B3819DA78-075C-4E65-BEA8-AED59503EC92%7D&file=UI+Specification+Document.pptx&action=edit&mobileredirect=true&CT=1761755065316&OR=ItemsView&wdOrigin=OUTLOOK-METAOS.FILEBROWSER.FILES-PEOPLEL2-FOLDER

Dillon proposal,

https://emailwsu-my.sharepoint.com/:w:/g/personal/dillon_sherling_wsu_edu/EUcELmOGwsVKuP58oDB2Fg0B_72kscqSq_Spm1Tkxo9Lnw?e=6rcajP

2. Key Discussion Points

Project Updates

- Jacob demonstrated the new AI grading system using proficiency levels (beginning, developing, proficient) instead of points

- The system provides specific feedback based on student responses using a carefully structured prompt

- Julia presented the UI design for both teacher and student dashboards

  - Teacher dashboard includes overview, classroom management, activities, and feedback review

  - Student dashboard shows classes, assignments, progress tracking, and feedback viewing

- The team agreed to remove the general AI chatbot feature from the student dashboard as it was deemed unsuitable

### Technical Implementation

- Dylan has implemented Docker to ensure consistent builds across different machines

- CI/CD pipelines have been set up with GitHub Actions and pre-commit hooks

- Separate branches have been created for development and production environments

- The application currently uses Neon Postgres for database storage

- Julia needs to connect the database to the dashboard interface

### Deployment Planning

- The team discussed using Azure for hosting, though final confirmation is needed from Pong

- Dylan proposed creating a staging site on Azure that would:

  - Allow for testing without full production costs

  - Automatically redeploy with each update to the development branch

  - Provide private access links for team members and testers

3. Decisions Made

- Julia will continue working on connecting the database to the dashboard and implementing classroom management features

- Jacob will add 50-100 more questions across different subjects and levels to the database

- Jacob will research and implement guardrails to ensure appropriate AI responses

- Dylan will research Azure deployment options and continue developing app functionality

- The team will upload materials to OneDrive for Pong's review

4. Action Items / Responsibilities

- Jacob to upload the AI prompt with test cases to OneDrive

- Jacob to add 50-100 more questions to the database in different subject areas

- Jacob to research and implement guardrails for appropriate AI content

- Julia to continue dashboard development and connect it with the database

- Julia to upload UI design to OneDrive

- Julia to discuss Azure hosting options with Pong

- Dylan to research Azure deployment options

5. Client Feedback / Clarifications

6. Linkage to Deliverables (optional)

7. Next Steps & Follow-Up

- Meetings on Wednesdays at 4:30 PM

Prepared By: Jacob Fox
Date of Circulation: 10/29