Minutes of Meeting (MoM)

Project Title: Virtual Teaching Assistant
Team Number: 12
Client / Sponsor: Parteek Kumar, Peng He
Mentor(s): Parteek Kumar
Date: 10/29/2025
Time: 4:30  – 5:00 PM
Location / Platform (Zoom/Office/etc.): Zoom
Participants (Team & Client): Dillon Sherling, Julia Lee, Jacob Fox, Parteek Kumar, Honglu Liu

Meeting Number / Version: 1
1. Agenda

- Student joining classrooms

- Teacher dashboard

- AI grading demonstration

2. Key Discussion Points

### User Interface Considerations

- Google Classroom/Peng He’s system was identified as a good template to follow for the interface design

- Team discussed using standardized icons and layouts familiar to teachers

- Request made for screenshots of the current platform to gather feedback

- Suggestion to examine report interfaces for better visualization of student data

### Development Tasks

- Jacob will focus on prompt engineering and refining outcomes

- Dylan/Julia to work on building classroom creation and joining functionality

- Team to add activities on the dashboard and implement drawing canvas features

- Plan to demonstrate student class-joining functionality in the next meeting

### Implementation & Deployment

- Team needs to improve CI/CD pipeline for easier deployment

- Current setup is running on local machines, making real-time access difficult

- Suggestions to dockerize the application or implement GitHub actions

- Goal is to make the system accessible for stakeholders to provide feedback

3. Decisions Made

- Get rid of the points system and simply add the 3 levels of proficient, developing and beginner

- Have to give AI the purpose is to help student to improve, not just give grade

- Teacher can give feedback based off of the AI

- Need collaboration for the prompt

- Add feedback principle to the prompt --> check reliability, reasoning, etc.

4. Action Items / Responsibilities

- Jacob to upload the AI prompt with test cases to OneDrive

- Jacob to add 50-100 more questions to the database in different subject areas

- Jacob to research and implement guardrails for appropriate AI content

- Julia to continue dashboard development and connect it with the database

- Julia to upload UI design to OneDrive

- Julia to discuss Azure hosting options with Pong

- Dylan to research Azure deployment options

5. Client Feedback / Clarifications

6. Linkage to Deliverables (optional)

7. Next Steps & Follow-Up

- Meetings on Wednesdays at 4:30 PM

Prepared By: Jacob Fox
Date of Circulation: 10/22